## Slide 1: Getting Started with Vendor Pay Requests
Spitfire Project Management

## Slide 2: Pay Requests
Requirements:
  Commitment on a Project
    Subcontracts
    Purchase Orders
Pay Requests are generated from the Commitment Line Items:
  Line Items Include:
    Cost Code, Description, Contract Amount, Previously Paid, Current Units to Pay, Current Amount to Pay (Work and Material), Current % Complete, Net Pay, Retention

## Slide 3: Commitment Basic Workflow
Basic Workflow
  Order Service and/or Materials for a Price (Committed Value)
  Commitment can be printed to a “user-defined” template
  Vendor/Subcontract sends invoice(s) for payment
  Approved Pay Requests = Actuals which relieve the Committed Value
  Commitment Change Orders can increase or decrease the Commitment
  Compliance Items can be “assigned” to the Commitment and to the Commitment’s Vendor/Subcontract
  Out-of-Compliance Compliance Types can block Pay Request approvals
MS Dynamics SL
Contract Management
Subcontract Payment Review and Approval
MS Dynamics SL
Accounts Payable
Commitment Change Order
Commitment
Pay Requests
Accounting
Accounts Payable
In Dynamics SL, the Vendor Pay Request goes through Contract Management to get to Accounts Payable
Note for Dynamics SL

## Slide 4: Creating a Pay Request
  Click the Create New icon on the Pay Request document list
  Select the Commitment

## Slide 5: Pay Request Line Items
  Once you enter the Commitment Number
    Line Items are automatically added from the Commitment.
  Add the following information in the Document Header
    Invoice #
    Invoice Date
  On the Line Items enter 1 of the following the items to be paid
    Qty
    Work and/or Material
    % Complete
  Click the Copy % icon to copy to additional lines below
  Notice that Retention and Net Amount are automatically calculated
  Save

## Slide 6: Pay Request Attachment
  Add the Vendor’s Invoice to the Attachment tab
    Drag and Drop your files
    Use Add Files dialog
  Route document to interested parties for approval

## Slide 7: Pay Request Approval
  Enter the following:
    Status = Approved
    Approved by
    Approved Date (it defaults to today but you can enter a previous date)
  Save

## Slide 8: Connection to Accounts Payable
Spitfire’s Vendor Voucher links to the Accounting Voucher/Bill and Adjustments
Dynamics SL users: See next slide for Posting to AP from Contract Management.
Dynamics SL
Acumatica

## Slide 9: In Dynamics SL, Post Pay Request
  In Project Series | Contract Management, select Subcontract Payment Review and Approval.
  Be sure you are in the correct Company
  Select Entire Company
  Select Post All – or select Individual Pay Request to Post
  Click Begin Processing
  After Processing, check the text box for messages